# Product Roadmap — Next 18 Months

Status: 🟡 sequencing logic is sound (mirrors the hiring plan and the funded milestones); specific dates are [CONFIRM].

Tied to what the round funds — see 04-investment-documents/USE_OF_FUNDS.md.

| Phase | Focus | Depends on |
| --- | --- | --- |
| Now → M2 | Close the interim-CTO gap; harden the enrichment pipeline from simulated (setTimeout) to live SICAR/SIGEF integration | CTO hire (Hiring Plan #1) |
| M2–M6 | Convert named pipeline: Coplacana, Thales' 30,000 ha (Bahia cacao) | Sales hire (Hiring Plan #3); GTM channel motion (08-gtm-revenue/GTM_STRATEGY.md) |
| M4–M9 | Validate the Passaporte de Crédito Rural with at least one bank/cooperative/certifier as accepted credit evidence | Product maturity + first real B2B (bank/fund) org account in saas/supabase/schema.sql's organizations table |
| M9–M18 | [CONFIRM — LIM (land viability index) groundwork begins, per 01-company-snapshot/LONG_TERM_VISION.md] | Population-level data from Stage 2 install base |

[CONFIRM — founder to validate/adjust phase boundaries and add any
milestones not captured here.]

AgrosTech — Roadmap v1.0 | Confidencial | 2026